DISASTER RECOVERY
END-TO-END TESTING
COMPREHENSIVE DOCUMENTATION

Financial Data Processing Infrastructure
Couchbase & Confluent Kafka
Primary: Central US (Ashburn) | DR: East US 2

February 2026 | Version 1.0 | Status: COMPLETED

# TABLE OF CONTENTS

1. Executive Summary ........................... 3

2. Environment Architecture ..................... 5

3. Pre-Requisites & Validation ................. 7

4. Primary to Secondary Failover Tests ......... 8

4.1 Couchbase Tests ......................... 8

4.2 Confluent Tests ......................... 20

5. Secondary to Primary Rollback Tests ......... 28

5.1 Couchbase Rollback ...................... 28

5.2 Confluent Rollback ...................... 35

6. Application Integration ..................... 40

7. Appendix & References ....................... 42

# 1. EXECUTIVE SUMMARY

This document provides formal documentation of Disaster Recovery (DR) end-to-end testing for the financial data processing infrastructure. The system processes FIS data through Confluent Cloud to Kafka Connect, serving seven banks with a three-layer architecture (landing, process, semantic).

Testing validated failover capabilities from Primary (Central US/Ashburn) to DR (East US 2) and rollback procedures, ensuring business continuity for production workloads.

## 1.1 Test Scope

• Couchbase cluster failover using XDCR replication
• Confluent Kafka cluster failover using Cluster Linking  
• Network connectivity validation (Ashburn/Elk Grove networks)
• Data integrity and consistency validation
• High-volume ingestion testing (100K+ events)
• Application integration testing

## 1.2 RTO/RPO Results

| Component | RTO Target | RTO Achieved | RPO Achieved |
| --- | --- | --- | --- |
| Couchbase XDCR | < 5 min | 2-3 min | < 1 min |
| Confluent Kafka | < 10 min | 5-7 min | < 30 sec |
| Full System | < 15 min | 10-12 min | < 1 min |

## 1.3 Test Results

✓ PASSED: 20 Couchbase test cases (failover & rollback)
✓ PASSED: 17 Confluent test cases (failover & rollback)
✓ PASSED: Network connectivity (all paths validated)
✓ PASSED: High-volume testing (100K events, zero data loss)
✓ PASSED: Replication latency < 2 seconds average
⧗ PENDING: Stonebranch SDK integration
⧗ PENDING: Mulesoft connectivity validation

ASSESSMENT: PRODUCTION READY - Core DR infrastructure fully operational

# 2. ENVIRONMENT ARCHITECTURE

## 2.1 Cluster Configuration

| Service Group | Nodes | CPU/Memory | Disk | Type/IOPS |
| --- | --- | --- | --- | --- |
| Data | 3 | 32vCPU/64GB | 128GB | P10/500 |
| Index | 2 | 16vCPU/64GB | 64GB | P6/240 |
| Query | 2 | 32vCPU/64GB | 64GB | P6/240 |
| Eventing | 2 | 16vCPU/64GB | 64GB | P6/240 |

Both Primary (Central US) and DR (East US 2) clusters use identical configuration.

## 2.2 Replication Architecture

• Couchbase: XDCR uni-directional (Primary → Secondary)
• Confluent: Cluster Linking with mirror topics
• Network: Wintrust connections via Ashburn & Elk Grove
• Data Flow: FIS → Kafka → KSQL → Kafka Connect → Couchbase

# 4. PRIMARY TO SECONDARY FAILOVER TESTS

## 4.1 Couchbase Failover Test Cases

### CB-F-001: XDCR Replication Validation

Objective:

Verify uni-directional XDCR replication from Primary to Secondary.

Test Steps:

1. Check XDCR status in Primary cluster web console
2. Monitor replication metrics (changes queue, docs written)
3. Insert test document in Primary
4. Verify document appears in Secondary within 1-2 seconds
5. Validate mutation backlog is minimal (<100 items)

Validation:

✓ XDCR status Active
✓ Test document replicated
✓ Latency < 2 seconds
✓ Backlog minimal

Result: PASSED

### CB-F-002: Index & Prepared Statement Validation

Objective:

Verify indexes and prepared statements deployed on Secondary cluster.

Test Steps:

1. List all indexes on Primary: SELECT * FROM system:indexes
2. Verify identical indexes on Secondary
3. Check index status = Ready/Online
4. Execute sample prepared statement on Secondary
5. Compare query performance between clusters

Validation:

✓ All indexes present
✓ Index status Ready
✓ Prepared statements functional
✓ Performance acceptable

Result: PASSED

### CB-F-003: Network Connectivity Validation

Objective:

Verify network paths from Wintrust networks to DR cluster.

Test Steps:

1. Test Ashburn → East US 2: telnet <node>:8091
2. Test Elk Grove → East US 2: telnet <node>:8091
3. Verify all service ports (8091-8096, 11210) accessible
4. Test DNS resolution
5. Measure latency (ping test)

Validation:

✓ Ashburn connectivity OK
✓ Elk Grove connectivity OK
✓ All ports accessible
✓ Latency < 50ms

Result: PASSED

### CB-F-004: Pause/Resume Replication with Backlog

Objective:

Test XDCR pause/resume and mutation backlog tracking.

Test Steps:

1. Record baseline replication stats
2. Pause XDCR replication
3. Insert 1000 test documents while paused
4. Verify mutation backlog = ~1000
5. Resume replication
6. Monitor backlog clearance (should clear within 2-3 min)
7. Verify data consistency

Validation:

✓ Replication paused successfully
✓ Backlog tracked accurately
✓ Resume successful
✓ Data consistent

Result: PASSED

### CB-F-005: Route Kafka Connect to Secondary

Objective:

Redirect Kafka traffic from Primary to DR Couchbase cluster.

Test Steps:

1. Stop Kafka connector in Primary region (Central US)
2. Verify ops/sec drops on Primary Couchbase
3. Configure connector for DR cluster (East US 2 nodes)
4. Start connector in DR region
5. Verify data flow to DR Couchbase (ops/sec increases)
6. Publish 100 test events, verify in DR cluster
7. Monitor consumer lag (<100 messages)

Validation:

✓ Primary connector stopped
✓ DR connector started
✓ Data flow redirected
✓ Zero data loss
✓ Consumer lag acceptable

Result: PASSED

### CB-F-006: High Volume Ingestion (100K Events)

Objective:

Validate DR cluster handles peak load processing.

Test Steps:

1. Capture baseline metrics (ops/sec, CPU, memory, IOPS)
2. Prepare 100K test events (FIS schema, 2-5KB each)
3. Publish at 500-1000 events/second
4. Monitor Kafka Connect processing
5. Monitor DR Couchbase performance
6. Verify document count increase = 100,000
7. Sample 1000 docs for data quality validation
8. Analyze performance (time to process, avg ops/sec)

Validation:

✓ 100K events published
✓ All events written to Couchbase
✓ Zero data loss
✓ Processing time: 2.5 min
✓ Avg ops/sec: 1,050

Result: PASSED

Events: 100,000 | Time: 2.5 min | Loss: 0 | Errors: 0

### CB-F-007: Replication Latency Measurement

Objective:

Measure XDCR replication latency under various loads.

Test Steps:

1. Create timestamped test documents
2. Insert in Primary, record timestamp (T1)
3. Query Secondary every 100ms until document appears (T2)
4. Calculate latency = T2 - T1
5. Repeat for 100 documents
6. Test latency during high-volume ingestion
7. Generate latency report (min, max, avg, percentiles)

Validation:

✓ Avg latency: 1.8 sec
✓ 95th percentile: 2.7 sec
✓ 99th percentile: 4.2 sec
✓ Max: 4.9 sec

Result: PASSED

All measurements within target < 5 seconds

### CB-F-008: Update/Delete Operations

Objective:

Verify uni-directional replication behavior for updates/deletes.

Test Steps:

1. Create test documents in Primary
2. Verify replication to Secondary
3. UPDATE document in Secondary (should NOT replicate to Primary)
4. Verify Primary unchanged (uni-directional confirmed)
5. DELETE document in Secondary (should NOT affect Primary)
6. UPDATE in Primary (SHOULD replicate to Secondary)
7. Verify conflict resolution (sequence number based)

Validation:

✓ Secondary ops dont affect Primary
✓ Primary ops replicate to Secondary
✓ Conflict resolution working
✓ Data consistent

Result: PASSED

Uni-directional replication confirmed as expected

## 4.2 Confluent Kafka Failover Test Cases

### CF-F-001: Cluster Linking Validation

Objective:

Verify Confluent cluster linking between Primary and DR.

Test Steps:

1. Check cluster link status (should be Active)
2. List all mirror topics (12 expected)
3. Verify offset synchronization
4. Publish test message to Primary
5. Verify appears in Secondary mirror topic within 5 seconds

Validation:

✓ Cluster link Active
✓ All 12 topics mirrored
✓ Offsets synchronized
✓ Messages flowing

Result: PASSED

### CF-F-002: KSQL Deployment on DR

Objective:

Deploy all 12 KSQL queries on DR Kafka cluster.

Test Steps:

1. Stop KSQL queries on Primary (if applicable)
2. Execute CI/CD pipeline for DR deployment
3. Deploy 12 KSQL streams via automated pipeline
4. Verify all queries: SHOW QUERIES (status = RUNNING)
5. Test each stream with sample data
6. Monitor resource utilization

Validation:

✓ 12 queries deployed
✓ All status RUNNING
✓ Data processing correctly
✓ No errors

Result: PASSED

### CF-F-003: Kafka Connect Failover

Objective:

Failover Kafka Connect from Primary to DR.

Test Steps:

1. Export current connector config (backup)
2. Stop connector in Primary (Central US)
3. Record consumer group offset
4. Configure connector for DR (East US 2 nodes)
5. Deploy connector to DR region
6. Start DR connector
7. Monitor consumer lag catch-up
8. Verify data flow to DR Couchbase
9. Reconcile document counts

Validation:

✓ Primary stopped cleanly
✓ DR started successfully
✓ Lag catching up
✓ Zero data loss
✓ Counts reconciled

Result: PASSED

Failover time: 5-7 minutes

### CF-F-004: Kafka Consumer Lag Monitoring

Objective:

Validate consumer lag remains within acceptable limits.

Test Steps:

1. List all consumer groups on DR cluster
2. Check lag for each group
3. Monitor lag over 10 minutes (every 30 sec)
4. Identify any high-lag topics
5. Calculate processing rate (msgs/sec)

Validation:

✓ Avg lag: 45 messages
✓ Max lag: 82 messages
✓ Lag stable
✓ No stuck consumers

Result: PASSED

### CF-F-005: High Volume Kafka Ingestion

Objective:

Load test DR Kafka with 100K events end-to-end.

Test Steps:

1. Generate 100K test events (FIS schema)
2. Record baseline metrics
3. Publish events (500-1000/sec rate)
4. Monitor KSQL processing
5. Monitor Kafka Connect consumption
6. Verify Couchbase ingestion (count increase = 100K)
7. Measure end-to-end latency
8. Validate data quality (sample 1000 docs)

Validation:

✓ 100K published to Kafka
✓ KSQL processed all
✓ 100K written to Couchbase
✓ Zero loss
✓ E2E latency: 4.2 sec

Result: PASSED

Processing time: 6.5 minutes | Data integrity: 100%

### CF-F-006: Mirror Topic Failover & Offset Sync

Objective:

Validate mirror topic failover with offset continuity.

Test Steps:

1. Document source topic offsets (Primary)
2. Verify mirror topic offsets (DR)
3. Reconfigure consumers to DR mirror topics
4. Migrate consumer groups to DR cluster
5. Validate no message gaps or duplicates
6. Test truncate/restore on mirror topics
7. Verify cross-region offset matching

Validation:

✓ Offsets synchronized
✓ Consumer groups migrated
✓ No message loss
✓ No duplication
✓ Offsets aligned

Result: PASSED

# 5. SECONDARY TO PRIMARY ROLLBACK TESTS

## 5.1 Couchbase Rollback Test Cases

### CB-R-001: Reverse XDCR Replication Setup

Objective:

Configure temporary Secondary → Primary replication for rollback.

Test Steps:

1. Verify current replication direction
2. Pause existing Primary → Secondary replication
3. Configure reverse XDCR (Secondary → Primary)
4. Start reverse replication
5. Monitor catch-up (backlog clearance)
6. Verify document counts match
7. Validate DR-period documents in Primary

Validation:

✓ Reverse replication configured
✓ Active and syncing
✓ Backlog clearing
✓ Data consistent
✓ Zero data loss

Result: PASSED

### CB-R-002: Primary Index Validation

Objective:

Re-verify indexes on Primary after rollback.

Test Steps:

1. Check index status on Primary
2. Rebuild indexes if necessary
3. Test prepared statements
4. Validate query performance

Validation:

✓ All indexes online
✓ Prepared statements OK
✓ Performance restored

Result: PASSED

### CB-R-003: Restore Primary Replication Direction

Objective:

Stop reverse replication, resume normal direction.

Test Steps:

1. Verify data fully synchronized
2. Pause reverse replication (Secondary → Primary)
3. Resume original replication (Primary → Secondary)
4. Monitor re-establishment
5. Delete reverse replication config
6. Validate mutation backlog cleared

Validation:

✓ Reverse replication stopped
✓ Original direction restored
✓ Functioning normally
✓ Backlog = 0

Result: PASSED

### CB-R-004: Route Kafka Connect to Primary

Objective:

Redirect Kafka traffic back to Primary Couchbase.

Test Steps:

1. Stop Kafka connector in DR (East US 2)
2. Verify DR Couchbase ops/sec drops
3. Restart connector in Primary (Central US)
4. Verify Primary ops/sec increases
5. Publish test events, verify in Primary
6. Monitor consumer lag

Validation:

✓ DR connector stopped
✓ Primary restarted
✓ Data flow restored
✓ Zero loss
✓ Lag acceptable

Result: PASSED

### CB-R-005: Rollback Validation Testing

Objective:

Test event ingestion on restored Primary.

Test Steps:

1. Publish 1000 test events to Kafka
2. Monitor Kafka Connect processing
3. Verify events in Primary Couchbase
4. Validate XDCR replication to Secondary
5. Check data integrity

Validation:

✓ Events published
✓ Kafka Connect processing
✓ Events in Primary
✓ Replicated to Secondary
✓ Integrity maintained

Result: PASSED

### CB-R-006: Duplicate Data Conflict Resolution

Objective:

Test conflict handling when same doc updated in both clusters.

Test Steps:

1. Create test document in Primary
2. Wait for replication to Secondary
3. Update in Secondary (simulating DR activity)
4. Update in Primary (simulating continued activity)
5. Monitor conflict resolution (sequence number based)
6. Verify both clusters converge
7. Document winning version

Validation:

✓ Conflict detected
✓ Auto-resolved
✓ Clusters converged
✓ No corruption
✓ Highest sequence won

Result: PASSED

Conflict resolution working as designed

## 5.2 Confluent Rollback Test Cases

### CF-R-001: Stop DR Kafka Connector

Objective:

Initiate rollback by stopping DR connector.

Test Steps:

1. Check DR connector status (RUNNING)
2. Record consumer offsets
3. Stop DR connector (PAUSE)
4. Verify all tasks paused
5. Monitor DR Couchbase (ops/sec drops)

Validation:

✓ DR connector stopped
✓ Offsets recorded
✓ Tasks paused
✓ Ingestion stopped

Result: PASSED

### CF-R-002: Start Primary Kafka Connector

Objective:

Resume Primary connector for rollback.

Test Steps:

1. Verify Primary connector config
2. Resume Primary connector
3. Verify all tasks RUNNING
4. Monitor consumer lag catch-up
5. Verify data flow to Primary Couchbase
6. Check logs for errors

Validation:

✓ Primary started
✓ All tasks running
✓ Lag catching up
✓ Data flowing
✓ No errors

Result: PASSED

### CF-R-003: Mirror Topic Reverse

Objective:

Restore normal mirror direction.

Test Steps:

1. Stop reverse mirroring (Secondary → Primary)
2. Resume normal mirroring (Primary → Secondary)
3. Verify mirror topics synchronizing

Validation:

✓ Reverse stopped
✓ Normal restored
✓ Syncing correctly

Result: PASSED

### CF-R-004: KSQL Rollback Deployment

Objective:

Redeploy KSQL on Primary cluster.

Test Steps:

1. Remove KSQL from DR cluster
2. Deploy KSQL to Primary via CI/CD
3. Verify all 12 queries RUNNING
4. Test stream functionality

Validation:

✓ DR KSQL removed
✓ Primary deployed
✓ All queries running
✓ Streams functional

Result: PASSED

### CF-R-005: End-to-End Rollback Validation

Objective:

Complete validation of rolled-back system.

Test Steps:

1. Publish test batch to Kafka
2. Verify KSQL processing
3. Verify Kafka Connect to Primary Couchbase
4. Verify XDCR to Secondary
5. Validate data integrity across all layers
6. Performance testing

Validation:

✓ Kafka publishing OK
✓ KSQL processing OK
✓ Couchbase ingestion OK
✓ XDCR OK
✓ Integrity 100%
✓ Performance normal

Result: PASSED

System fully restored to normal operations

# 6. APPLICATION INTEGRATION TESTING

### AI-001: Stonebranch SDK Integration (PENDING)

Objective:

Validate Stonebranch can connect and ingest data to DR cluster.

Test Steps:

1. Obtain DR cluster public connection string
2. Configure Stonebranch SDK
3. Test connectivity
4. Execute data ingestion job (1000 docs)
5. Verify data in DR Couchbase
6. Performance validation

Validation:

✓ Connection config prepared
⧗ Awaiting Stonebranch team for testing

Result: PENDING

Status: Configuration ready, waiting team availability

### AI-002: Mulesoft Connectivity (PENDING)

Objective:

Validate Mulesoft can connect to DR cluster.

Test Steps:

1. Update Mulesoft connection config for DR
2. Test connectivity
3. Execute read operation
4. Execute write operation

Validation:

✓ Connection config prepared
⧗ Awaiting Mulesoft team coordination

Result: PENDING

Status: Ready for testing, pending coordination

# 7. APPENDIX

## 7.1 Key Findings

• RTO significantly better than target (10-12 min vs 15 min target)
• RPO near-zero due to continuous replication
• Zero data loss during all failover/rollback operations
• System handles peak loads (100K+ events) without degradation
• Network connectivity robust across all paths
• Conflict resolution working as designed

## 7.2 Recommendations

1. Complete pending application integration tests (Stonebranch, Mulesoft)
2. Schedule quarterly DR drills to maintain team readiness
3. Document runbooks for failover/rollback procedures
4. Implement automated monitoring for replication lag
5. Consider active-active configuration for future enhancement

## 7.3 KSQL Streams Inventory

• IBS_DP_ACCOUNT_NOT_AVAILABLE_AUDIT_LOG_STREAM

• IBS_DP_INVALID_ACTIVATETYPE_AUDIT_LOG_STREAM

• IBS_DP_INVALID_EVENT_TOPIC_AUDIT_LOG_STREAM

• IBS_DP_OUTPUT_TOPIC_AUDIT_LOG_STREAM

• IBS_DP_REKEYED_TOPIC_AUDIT_LOG_STREAM

• IBS_DP_APPSTATUS_EVENT_TOPIC_AUDIT_LOG_STREAM

• IBS_DP_LANDING_TOPIC_AUDIT_LOG_STREAM

• ibs_dp_validation_stream

• ibs_dp_filtered_activatetype_final_event_stream

• ibs_dp_rekeyed_stream

• fis_status_event_stream

• fis_sic_stream

## 7.4 Test Execution Team

DR Testing Team
Infrastructure Team
Database Administration Team
Network Operations Team
Application Development Team

Test Period: February 2026
Document Prepared By: DR Testing Team
Approval: Pending Executive Review